RUP Overview
RUP Overview
By Masoud Kalali
November/2004
[Speaker Notes: This presentation made because At first : I see a need in RUP community for such presentation . Use of this presentation and all material included in it is free in respect the author which I used some of their word in my presentation. But pleas add my reference page at end of your presentation and a new entry for my own presentation.]

---
Presentation Goal
Presentation Goal
Have a better understanding of RUP
What is RUP in some detail and a point to The product from IBM and understand how RUP compare to MSF. (Microsoft Solutions Framework)
[Speaker Notes: What we will learn from this presentation ? An overview of RUP as a process Some details about RUP process and then we will take a very short look at RUP product from IBM After looking into it we will see how RUP and MSF will compare .]

---
Agenda
Agenda
- Terms and definitions
- What is RUP?
  - Key aspect of RUP
  - 6 Best practices
RUP Architecture
  - Dynamic aspect
  - Static Aspect
- Workers
- RUP Workflows
- Software Architecture
- RUP – The Product
- RUP Vs MSF
- Conclusion
- QA
- References
[Speaker Notes: In this Presentation we will discuss about various aspect of RUP , from Its purpose to Some more details in its phases, disciplines , milestones and… to become familiar with some terms and definitions which we will use in RUP First of all we will talk about why we should need some sort of project Lifecycle management , then we will look at RUP We will see what is RUP , an overview from The mars Then we will talk about the best practices which RUP is build upon them. After talking about best practices we will see how RUP is organized ,what is dynamic aspect and what is its Static aspect. Taking a deeper look at Dynamic aspect and its details will be next phase of our presentation. Static Aspect and its place in RUP will be another section of Presentation. Looking at roles in detail will be next. Looking at the workflows and discussing 9 RUP workflow will be next In RUP final Stage we will talk about RUP as a product –in very high level- In final section we will make a Simple comparison between RUP and MSF. QA.]

---
Agenda
- Terms and definitions
- What is RUP?
  - Key aspect of RUP
  - 6 Best practices
RUP Architecture
  - Dynamic aspect
  - Static Aspect
- Workers
- RUP Workflows
- Software Architecture
- RUP – The Product
- RUP Vs MSF
- Conclusion
- QA
- References

---
RUP Terms And Definitions
RUP Terms And Definitions
- Cycle: A development cycle is the period of time that elapses from the very start of the project until product release (or project cancellation); it includes all the activities that are executed during that time.
- Phases: Each cycle in the RUP is broken down into a sequence of four phases, called Inception, Elaboration, Construction, and Transition. Remember that the phases always exist and are important, not because of what is executed or because of their length, but because of what is achieved at the major milestone that concludes them.
- Iteration: Inside each phase there may be one or more iterations. Software is developed in each iteration, which is concluded by a minor milestone, including a release (internal or external) that is a point for assessing the project progress. The software product grows incrementally as you iterate over the activities
- Milestone: The point at which an iteration formally ends; corresponds to a release point.
- workflow is a sequence of activities that produces a result of observable value.
- Discipline is a collection of activities that are related to a major "area of concern" within the overall project

---
Agenda
- Terms and definitions
- What is RUP?
  - Key aspect of RUP
  - 6 Best practices
RUP Architecture
  - Dynamic aspect
  - Static Aspect
- Workers
- RUP Workflows
- Software Architecture
- RUP – The Product
- RUP Vs MSF
- Conclusion
- QA
- References
[Speaker Notes: In this Presentation we will discuss about various aspect of RUP , from Its purpose to Some more details in its phases, disciplines , milestones and… to become familiar with some terms and definitions which we will use in RUP First of all we will talk about why we should need some sort of project Lifecycle management , then we will look at RUP We will see what is RUP , an overview from The mars Then we will talk about the best practices which RUP is build upon them. After talking about best practices we will see how RUP is organized ,what is dynamic aspect and what is its Static aspect. Taking a deeper look at Dynamic aspect and its details will be next phase of our presentation. Static Aspect and its place in RUP will be another section of Presentation. Looking at the workflows and discussing 9 RUP workflow will be next In RUP final Stage we will talk about RUP as a product –in very high level- In final section we will make a Simple comparison between RUP and MSF. QA.]

---
RUP from Mars
RUP from Mars
RUP is a process framework consisting of:
  - process delivery tools
  - configuration tools
  - process authoring tools
  - community/marketplace of process plug-ins.
A process product developed and marketed by Rational Software with an interactive knowledge base integrated with tools
[Speaker Notes: RUP is both a methodology and a product which in both side it has proved itself In methodology side it has roots in Objectory process , rational approach and Mr. Jacobsen researches and from Product view it’s the successor of Rational Objectory process. The product has a very wide community , Plug-in templates and guidelines which are provided from third party Company or individual developers.]

---
What is RUP?
What is RUP?
A software engineering process based on best practices
in modern software development
  - A disciplined approach to assigning and managing tasks
    and responsibilities in a development organization
  - Focused on high-quality software that meets the
    needs of its end users within a predictable schedule
    and budget
- A process framework that can be tailored to specific organization or project needs
- RUP is a methodology for delivering projects in a maximum performance manner.
[Speaker Notes: What is RUP? The answer depends on whom you ask about RUP. RUP denote some different things: First of all it’s a software development approach which is Architecture-centric, use case-driven and iterative as most bold attribute. You can find many books, whitepapers and articles about RUP. But there is a best resource bundled with the software itself. The approach defines who is responsible for what, when should some task be done and how will it become complete. Also it defines project lifecycle with providing some milestones, which each milestone cover some aspect of task which use to be done..]

---
Key Aspects of RUP
Key Aspects of RUP
Risk-driven process
  - Risk management integrated into the development process
  - Iterations are planned based on high priority risks
Use-case driven development
  - Use cases express requirements on the system’s functionality and model the business as context for the system
  - Use cases are defined for the intended system and are used as the basis of the entire development process
Architecture-centric design
  - Architecture is the primary artifact to conceptualize, construct, manage, and evolve the system
  - Consists of multiple, coordinated views (or models) of the architecture
[Speaker Notes: Risk-Driven Process: Software development take care of all known aspect of a Software system . You can clearly define , schedule describe only the known aspect of development process , Risk Management take care of all unknown aspect of system designing. Risk-driven Means that the software system develop with risk management in mind at all of project lifecycle. You can work in risk denial mode but it will limit you with a very close boundary because there are a few systems which you can determine all effective factors. There are 2 kind of risks : direct and indirect. There are 5 way in your front when you face a risk : Risk avoidance:  reorganize project , Risk transfer:   reorganize to put the risk on the others bag (Bank , customer ,…) Risk acceptance:   Accept it and find some way to live with the risk. ,Mitigate the risk: do something to reduce the risk probability affect and cost . , Define a contingency plan : make a plan B to go on with it when The risk materialized Use-case driven development: Use Cases make it easier to define and understand a Traditional Business System and define how system does what it supposed to do. Its come from lack of enough relation and path between things that a system do , to perform a certain Task. RUP use “use cases” to define the system behaviors. To be Use case-Driven means that use cases are foundation of all other development process , use cases have a very important role in some development workflows like requirement , test ,management .Also use case make it easy to model software from the end-user view and to make business modeling more effective. Architecture-centric design activities : Architecture is what remains when you cannot take away any more things and still understand the system and explain how it works .Architecture centric means that you are responsible to work on the architecture , architecture is like skeleton of the project during difference project phases you put Meat and Skin on the architecture. There is one role defined in RUP for architect but most team member are involved in architect defining and implementation mostly in Elaboration phase]

---
RUP 6 Best practices
RUP 6 Best practices
Develop Software Iteratively
  - Driven by early risk identification and mitigation
  - Each iteration results in an executable release
Manage Requirements
  - Requirements inherently dynamic across the system’s life
Use Component-Based Architecture
  - Architectures that are resilient to change are essential
[Speaker Notes: This best practices introduced by Mr. Grady Booch and mapped them to Major RUP components Develop Software Iteratively : Iterative development bring some unique benefit like: changing requirements more easily as we know in real word project requirements changes during project construction , it let you easily mitigate the risk because of its early integration . And it is in integration that risk are shown. It facilitates reuse because it is easy to identify common parts as they are partially designed or implemented instead of identifying all commonality in the beginning before anything has been designed or implemented . It results in a very robust architecture because you correct errors over several iterations. The development process itself can be improved and refined along the way . Manage Requirements : Requirements management is a systematic approach to eliciting, organizing, communicating, and managing the changing requirements of a software-intensive system or application. It brings some very nice benefits like:Better control of complex projects , Improved software quality and customer satisfaction ,Reduced project costs and delays ,Improved team communication Use Component-Based Architecture: A software component is a non trivial part of a software like a package , a module , a subsystem, or a library all with defined and well known boundary. Component can be used in defining Architecture. Component based architecture and development brings some features like : Developing a subsystem , module as a reusable piece of software ,design and develop of a component based system is easier. Also based on iterative development you can decide which components to buy , which one should be make by yourself .Component based architecture let architects focus on structure of the system by putting some well defined component Together.]

---
RUP 6 Best practices
Visually Model Software
  - Promotes consistency and unambiguous communication of development information
Continuously Verify Software Quality
  - Identify defects early, objective measure of project status
Control Changes to Software
  - Create and release a tested baseline at the end of each iteration
[Speaker Notes: Visually Model Software: Models help us to understand and shape both the problem and its solution. A model is a simplification of the reality that helps us master a large, complex system that cannot be comprehended in its entirety. RUP support 5 kind of modeling :use-case model , business models ,design model and analysis models and test model. Continuously Verify Software Quality The Rational Unified Process, however, focuses on verifying and objectively assessing whether the product meets the expected level of quality. This is the primary purpose of the test workflow.. There are two aspect of quality in project management one is process quality and the other is product quality Control Changes to Software change management is a systematic approach to managing changes in requirements, design, and implementation. It also covers the important activities of keeping track of defects, misunderstandings, and project commitments as well as associating these activities with specific artifacts and releases Particularly in an iterative development, many work products are often modified. By allowing flexibility in the planning and execution of the development and by allowing the requirements to evolve, iterative development emphasizes the vital issues of tracking changes and ensuring that everything and everyone is in sync .]

---
Agenda
- Terms and definitions
- What is RUP?
  - Key aspect of RUP
  - 6 Best practices
RUP Architecture
  - Dynamic aspect
  - Static Aspect
- Workers
- RUP Workflows
- Software Architecture
- RUP – The Product
- RUP Vs MSF
- Conclusion
- QA
- References
[Speaker Notes: In this Presentation we will discuss about various aspect of RUP , from Its purpose to Some more details in its phases, disciplines , milestones and… to become familiar with some terms and definitions which we will use in RUP First of all we will talk about why we should need some sort of project Lifecycle management , then we will look at RUP We will see what is RUP , an overview from The mars Then we will talk about the best practices which RUP is build upon them. After talking about best practices we will see how RUP is organized ,what is dynamic aspect and what is its Static aspect. Taking a deeper look at Dynamic aspect and its details will be next phase of our presentation. Static Aspect and its place in RUP will be another section of Presentation. Looking at the workflows and discussing 9 RUP workflow will be next In RUP final Stage we will talk about RUP as a product –in very high level- In final section we will make a Simple comparison between RUP and MSF. QA.]

---
RUP Architecture
RUP Architecture
RUP produces a software generation
  - A generation extends from idea to retirement of a single version of the system
Dynamic Structure
  - Describes the process in terms of how the process rolls out over time
  - Expressed in terms of iterations, phases, and milestones
Static Structure
  - How RUP elements are co-works together.
  - Expressed in term of core disciplines.
[Speaker Notes: By using RUP we make software in generation , each generation is more complete than previus one and also closer to what is defined as project goal ,The product which we work on. Dynamic structure deals with what is involve time in project , As we discuss earlier RUP provide 4 phases for a project lifecycle, then this structure or dimension of RUP deal with Phases And iteration , tell us how this are put together during time to the end of project. Static Structure Deal with defining the way that process elements are logically grouped in Core process disciplines , This element are roles , activities , artifacts , disciplines.]

---
Dynamic Aspect
Dynamic Aspect
- The dynamic structure deals with the lifecycle or time dimension of a project
- Shows cycles which contains 4 phases
  - Inception closed with Milestone : Lifecycle Objective
  - Elaboration closed with Milestone: Lifecycle Architecture
  - Construction closed with Milestone: Initial Operational Capability
  - Transition closed with Milestone : Product Release
Below table shows how project time and effort is divided between phases
Transition
Construction
Elaboration
Inception
30%
65%
20%
5%
Effort
10%
50%
30%
10%
Time
[Speaker Notes: Dynamic structure tells how project goes over time. it determine how should project be in some certain time , by using 4 phases, and iterations also. Each phase has its own purpose and will end with a predetermined milestone . In any phase if project does not reach the criteria we should reconsider the project or even abandon it. Project time and Effort is divided between phases ,its not a must be division rather it’s a best practice, so try to accept it in your own works.]

---
Inception phase
Inception phase
Inception is the first of four RUP phase its all about getting familiar with Project goal and Scope .this phase help you determine the project feasibility , what customer want and how will you get into more resource consumable phase.
Objective:
Understand what to build.
  - A vision document:
  - Optional business model
  - An initial project glossary
Identify key system functionality.
  - A initial use-case model (10% -20%) complete.
Determine at least one possible solution.
  - One or several prototypes.
Understand the costs, schedule, and risks associated with the project.
  - An initial risk assessment.
  - Business case
Decide what process to follow and what tools to use.
  - A project plan
[Speaker Notes: Inception is the first of the four lifecycle phases in the RUP. It is really all about understanding the project scope and objectives and getting enough information to confirm that you should proceed or perhaps convince you that you shouldn't. The five basic objectives of the Inception phase are Understand what to build Determine the vision, the scope of the system, and its boundaries, that is, what is inside the system and what is outside. Identify who wants this system and what it is worth to them. Identify key system functionality Decide which use cases (which ways of using the system) are most critical. Determine at least one possible solution Identify at least one candidate architecture. Understand the costs, schedule, and risks associated with the project. Understand the costs, schedule, and risks associated with the project: It’s important to know what to build but also you should determine how it will be build from Cost and time view. Most of project cost is because resources which you decide to use, for handling this element its better to have a business study or business case for project. Decide what process to follow and what tools to use : its important to understand what we should use in building project , which framework , development tools , what is environment,…]

---
Milestone: cost/schedule estimates. Requirements understanding.  Credibility of the cost/schedule estimates, priorities, risks, and development process. Depth and breadth of any architectural prototype . Actual expenditures versus planned expenditures.
Lifecycle Objective Milestone
Its first project Milestone which help to abort project or reconsider it early
And let us not to focus on a doomed to fail project.
Milestone:
  - cost/schedule estimates.
  - Requirements understanding.
  - Credibility of the cost/schedule estimates, priorities, risks, and development process.
  - Depth and breadth of any architectural prototype .
  - Actual expenditures versus planned expenditures.
First Major
Milestone
Transition
Construction
Inception
Elaboration
time
[Speaker Notes: At the end of the Inception phase is the first major project milestone, called Lifecycle Objective Milestone. At this point, you examine the lifecycle objectives of the project. The project should be aborted or reconsidered if it fails to reach this milestone. If your project is doomed to fail, it is better to realize this early than late, and the iterative approach combined with this milestone may force such an early epiphany. This milestone answer some question which is always early question of projects Question like : How is cost and schedule , is it feasible with the cost / schedule that customer suggest at first? What is requirement from technical requirements to requirement which customer or other entities should provide. By providing the Team with a miles wide , two inch depth description of architecture it shoot-out some of risk in early. It tell you does the risk , time , priorities which you determine are correct and if not how much rework should be done to make them credible.]

---
Elaboration phase
Elaboration phase
Objectives:
Deeper Requirement understanding
    - At least 80% complete use-case model
    - Supplementary requirements capturing
      - non functional requirements
      - None Use case requirement
Architect consideration.
    - A Software Architecture Description.
    - An executable architectural prototype.
Risk mitigation and Accurate Cost/Scapulae
    - A revised risk list and a revised business case.
Development Case refinement
    - A development plan for the overall project
      - coarse-grained project plan
      - showing iterations
      - evaluation criteria for each iteration.
Elaboration is the second of the four phases in the RUP approach. The goal of the Elaboration phase is to define and baseline the architecture of the system in order to provide a stable basis for the bulk of the design and implementation effort in the Construction phase. The architecture evolves out of a consideration of the most significant requirements (those that have a great impact on the architecture of the system) and an assessment of risks.
[Speaker Notes: The purpose of the elaboration phase is to analyze the problem domain, establish a sound architectural foundation, develop the project plan, and eliminate the highest risk elements of the project. To accomplish these objectives, you must have the “mile wide and inch deep” view of the system. Architectural decisions have to be made with an understanding of the whole system: its scope, major functionality and nonfunctional requirements such as performance requirements. It is easy to argue that the elaboration phase is the most critical of the four phases. At the end of this phase, the hard “engineering” is considered complete and the project undergoes its most important day of reckoning: the decision on whether or not to commit to the construction and transition phases. For most projects, this also corresponds to the transition from a mobile, light and nimble, low-risk operation to a high-cost, high-risk operation with substantial inertia. While the process must always accommodate changes, the elaboration phase activities ensure that the architecture, requirements and plans are stable enough, and the risks are sufficiently mitigated, so you can predictably determine the cost and schedule for the completion of the development. Conceptually, this level of fidelity would correspond to the level necessary for an organization to commit to a fixed-price construction phase.]

---
Milestone : Lifecycle Architecture
Milestone : Lifecycle Architecture
This milestone tell help to determine if project plane, vision , architecture
Are enough good to achieve project goals? If not Abort the project or
reconsider it very seriously
- Is vision Stable?
- Is architecture stable?
- Does executable show true risk management?
- Is next phase (Construction) plane is accurate?
- Does current vision could be achieved?
- Is the actual resource expenditure versus planned expenditure acceptable?
Major
Milestones
Transition
Construction
Inception
Elaboration
time
[Speaker Notes: At the end of the elaboration phase is the second important project milestone, the Lifecycle Architecture Milestone. At this point, you examine the detailed system objectives and scope, the choice of architecture, and the resolution of the major risks.]

---
Construction Phase
Construction Phase
Construction is really about cost-efficient development of a complete product—an operational version of your system—that can be deployed in the user community
Objectives:
- Minimize development costs and achieve some degree of parallelism
- Iteratively develop a complete product that is ready to transition to its user community
- The software product integrated on the adequate platforms.
- The user manuals.
- A description of the current release.
[Speaker Notes: During the construction phase, all remaining components and application features are developed and integrated into the product, and all features are thoroughly tested. The construction phase is, in one sense, a manufacturing process where emphasis is placed on managing resources and controlling operations to optimize costs, schedules, and quality. In this sense, the management mindset undergoes a transition from the development of intellectual property during inception and elaboration, to the development of deployable products during construction and transition. Many projects are large enough that parallel construction increments can be spawned. These parallel activities can significantly accelerate the availability of deployable releases; they can also increase the complexity of resource management and workflow synchronization. A robust architecture and an understandable plan are highly correlated. In other words, one of the critical qualities of the architecture is its ease of construction. This is one reason why the balanced development of the architecture and the plan is stressed during the elaboration phase. The outcome of the construction phase is a product ready to put in hands of its end-users.]

---
Milestone : Initial Operational Capability
Milestone : Initial Operational Capability
The Construction phase ends with an important project milestone,
the Initial Operational Capability Milestone, which is used to determine
whether the product is ready to be deployed into a beta test environment
by answering (among others) the following questions
- Is this product release stable and mature enough to be deployed in the user community?
- Are all the stakeholders ready for the transition into the user community?
- Are actual resource expenditures versus planned expenditures still acceptable?
Major
Milestones
Transition
Construction
Inception
Elaboration
time
[Speaker Notes: At the end of the construction phase is the third major project milestone (Initial Operational Capability Milestone). At this point, you decide if the software, the sites, and the users are ready to go operational, without exposing the project to high risks. This release is often called a “beta” release.]

---
Transition Phase
Transition Phase
The purpose of the transition phase is to transition the software product to the user community. Once the product has
been given to the end user, issues usually arise that require you to develop new releases, correct some problems, or
finish the features that were postponed.
Objectives:
- “beta testing” to validate the new system against user expectations
- parallel operation with a legacy system that it is replacing
- conversion of operational databases
- training of users and maintainers
- roll-out the product to the marketing, distribution, and sales teams
- Improve future project performance through lessons learned
[Speaker Notes: The purpose of the transition phase is to transition the software product to the user community. Once the product has been given to the end user, issues usually arise that require you to develop new releases, correct some problems, or finish the features that were postponed. The transition phase is entered when a baseline is mature enough to be deployed in the end-user domain. This typically requires that some usable subset of the system has been completed to an acceptable level of quality and that user documentation is available so that the transition to the user will provide positive results for all parties. The transition phase focuses on the activities required to place the software into the hands of the users. Typically, this phase includes several iterations, including beta releases, general availability releases, as well as bug-fix and enhancement releases. Considerable effort is expended in developing user-oriented documentation, training users, supporting users in their initial product use, and reacting to user feedback. At this point in the lifecycle, however, user feedback should be confined primarily to product tuning, configuring, installation, and usability issues.]

---
Milestone: Product Release
Milestone: Product Release
Transition ends with the fourth major project milestone, the Product Release Milestone, to determine whether the objectives were met and if you should start another development cycle. (Several development cycles may have been already planned during Inception.) In some cases this milestone may coincide with the end of the Inception phase for the next cycle
- Is the user satisfied?
- Are the actual resources expenditures versus planned expenditures still acceptable?
Major
Milestones
Transition
Construction
Inception
Elaboration
time
[Speaker Notes: At the end of the transition phase is the fourth important project milestone, the Product Release Milestone. At this point, you decide if the objectives were met, and if you should start another development cycle. In some cases, this milestone may coincide with the end of the inception phase for the next cycle.]

---
System Evolution
System Evolution
RUP is So flexible , you finish the project and deliver it’s final operational version.
But after a while you or your customer find some new requirement that will be better to add to project in this condition evolution cycles start .
In each evolution you made some new feature or enhance some already available feature and announce a new version. its the evolutionary aspect or software generation
  - Four phases form one development cycle and produce a generation of the system
  - Significant user enhancement, business or mission changes, or technology changes trigger a new generation
V1
Initial Project
Cycle
V2
Evolution
Cycles
V3
I E C T
I E C T
I E C T
[Speaker Notes: The four phases (I, E, C, and T) constitute a development cycle and produce a software generation. A software product is created in an initial development cycle. Unless the life of the product stops at this point, a product will evolve into its next generation by a repetition of the sequence of inception, elaboration, construction, and transition phases, but with different emphases on the various phases. We call these periods evolution cycles As the product goes through several evolution cycles, new generations of the product are produced. Evolution cycles can be triggered by user-suggested enhancements, changes in the user's context, changes in the underlying technology, or reaction to the competition. In practice, cycles may overlap slightly: the inception and elaboration phase may begin during the final part of the transition phase of the previous cycle.]

---
Dynamic Elements Phases and Milestones , a Review
Dynamic Elements Phases and Milestones , a Review
time
Inception
Define scope of project
Lifecycle Objectives
…
Elaboration
Plan project, specify features, baseline architecture
Lifecycle Architecture
…
Initial Operational Capability
Construction
Build product
…
Major Milestones
Transition
Transition product to end user community
…
Product Release

---
Agenda
- Terms and definitions
- What is RUP?
  - Key aspect of RUP
  - 6 Best practices
RUP Architecture
  - Dynamic aspect
  - Static Aspect
- Workers
- RUP Workflows
- Software Architecture
- RUP – The Product
- RUP Vs MSF
- Conclusion
- QA
- References
[Speaker Notes: In this Presentation we will discuss about various aspect of RUP , from Its purpose to Some more details in its phases, disciplines , milestones and… to become familiar with some terms and definitions which we will use in RUP First of all we will talk about why we should need some sort of project Lifecycle management , then we will look at RUP We will see what is RUP , an overview from The mars Then we will talk about the best practices which RUP is build upon them. After talking about best practices we will see how RUP is organized ,what is dynamic aspect and what is its Static aspect. Taking a deeper look at Dynamic aspect and its details will be next phase of our presentation. Static Aspect and its place in RUP will be another section of Presentation. Looking at the workflows and discussing 9 RUP workflow will be next In RUP final Stage we will talk about RUP as a product –in very high level- In final section we will make a Simple comparison between RUP and MSF. QA.]

---
Static Aspect of RUP
Static Aspect of RUP
Static Elements
  - Worker (Who)
  - Activity (How)
  - Artifact (What)
  - Workflows (when)
    - Project Management
    - Business Modeling
    - Requirements
    - Analysis and Design
    - Implementation
    - Test
    - Configuration and Change Management
    - Environment
    - Deployment
Static dimension of RUP consist of Some Roles ,Activities , Artifacts and workflows.
Workflow is a way to describe meaningful sequences of activities that produce some valuable result and to show interactions between roles.
Roles in RUP are assigned to Workers , and preparing an artifact assign to Roles .
Activities shows how a Role will do an assignment.
[Speaker Notes: The static structure: deals with how process elements—activities, disciplines, artifacts, and roles—are logically grouped into core process disciplines. A process describes who is doing what, how, and when. There are some elements in static aspect of RUP this elements are building blocks of Workflows. So each workflow contain some elements of various types and the purpose of each workflow is to brng out an artifact in a precisely determined duration. There are 9 core workflows in RUP each has a purpose .]

---
Static Process Elements
Static Process Elements
Roles (who)
A role that defines the individuals or a team that should carry out the work
Activity (how)
Describes a piece of work a worker performs
Artifact (what)
A piece of information that is produced, modified, or used by an activity
Workflow (when)
Specifies when a set of related activities is performed, by which workers, producing some artifact, which provides some observable value to the project
[Speaker Notes: Worker A worker defines the behavior and responsibilities of an individual, or a group of individuals working together as a team. You could regard a worker as a "hat" an individual can wear in the project. One individual may wear many different hats. This is an important distinction because it is natural to think of a worker as the individual or team itself, but in the Unified Process the worker is more the role defining how the individuals should carry out the work. The responsibilities we assign to a worker includes both to perform a certain set of activities as well as being owner of a set of artifacts. Activity An activity of a specific worker is a unit of work that an individual in that role may be asked to perform. The activity has a clear purpose, usually expressed in terms of creating or updating some artifacts, such as a model, a class, a plan. Every activity is assigned to a specific worker. The granularity of an activity is generally a few hours to a few days, it usually involves one worker, and affects one or only a small number of artifacts. An activity should be usable as an element of planning and progress; if it is too small, it will be neglected, and if it is too large, progress would have to be expressed in terms of an activity’s parts. Artifact An artifact is a piece of information that is produced, modified, or used by a process. Artifacts are the tangible products of the project, the things the project produces or uses while working towards the final product. Artifacts are used as input by workers to perform an activity, and are the result or output of such activities. In object-oriented design terms, as activities are operations on an active object (the worker), artifacts are the parameters of these activities. A mere enumeration of all workers, activities and artifacts does not quite constitute a process. We need a way to describe meaningful sequences of activities that produce some valuable result, and to show interactions between workers. A workflow is a sequence of activities that produces a result of observable value.]

---
Agenda
- Terms and definitions
- What is RUP?
  - Key aspect of RUP
  - 6 Best practices
RUP Architecture
  - Dynamic aspect
  - Static Aspect
- Workers
- RUP Workflows
- Software Architecture
- RUP – The Product
- RUP Vs MSF
- Conclusion
- QA
- References
[Speaker Notes: In this Presentation we will discuss about various aspect of RUP , from Its purpose to Some more details in its phases, disciplines , milestones and… to become familiar with some terms and definitions which we will use in RUP First of all we will talk about why we should need some sort of project Lifecycle management , then we will look at RUP We will see what is RUP , an overview from The mars Then we will talk about the best practices which RUP is build upon them. After talking about best practices we will see how RUP is organized ,what is dynamic aspect and what is its Static aspect. Taking a deeper look at Dynamic aspect and its details will be next phase of our presentation. Static Aspect and its place in RUP will be another section of Presentation. Looking at the workflows and discussing 9 RUP workflow will be next In RUP final Stage we will talk about RUP as a product –in very high level- In final section we will make a Simple comparison between RUP and MSF. QA.]

---
Roles
Roles
Any Worker
  Any of the workers identified in the Rational Unified Process
Architect
  The architect leads and coordinates technical activities and artifacts throughout the project.
Architecture Reviewer
  The architecture reviewer plans and conducts the formal reviews of the software
  architecture in general.
Business Designer
  The business designer defines the responsibilities, operations, attributes, and relationships of one or several business workers and business entities.
Business-Model Reviewer
  The business-model reviewer participates in formal reviews of the business use-case model and business object model.

---
Roles-Cont.
Roles-Cont.
Business-Process Analyst
  The business-process analyst leads and coordinates business use-case modeling.
Capsule Designer
  The capsule designer focuses on ensuring that the system is able to respond to events in a timely manner, in accord with the concurrency requirements.
Change Control Manager
  The change control manager (worker) oversees the change control process. In a
  small project, a single person, such as the project manager or software architect,
  may play this role.
Code Reviewer
  responsible for ensuring the quality of the source code
Configuration Manager
  The configuration manager ensures that the CM environment facilitates product review, change, and defect tracking activities. The configuration manager is also responsible for writing the CM plan and reporting change-request-based progress statistics.

---
Roles-Cont.
Course Developer
  The course developer develops training material to teach users how to use the
  product.
Database Designer
  The database designer defines the tables, indexes, views, constraints, triggers,
  stored procedures, table spaces or storage parameters, and other –database
  specific constructs needed to store, retrieve, and delete persistent objects.
Deployment Manager
  The deployment manager is responsible for plans to transition the product to
  the user community.
Design Reviewer
  The design reviewer plans and conducts the formal reviews of the design model.
Designer
  The designer defines the responsibilities, operations, attributes, and relationships
  of one or several classes and determines how they should be adjusted to the
  implementation environment.

---
Roles-Cont.
Implementer
  An implementer is responsible for developing and testing components in
  accordance with the project's adopted standards so that they can be
  integrated into larger subsystems.
Process Engineer
  The process engineer is responsible for the software development process itself.
Project Manager
  The project manager allocates resources, shapes priorities, coordinates
  interactions with the customers and users, and generally tries to keep the project
  team focused on the right goal.
Project Reviewer
  The project reviewer is responsible for evaluating project planning artifacts and
  project assessment artifacts, at major review points in the project lifecycle.
Requirements Reviewer
  The requirements reviewer plans and conducts the formal review of the use-case
  model.

---
Roles-Cont.
Stakeholder
  Is anyone who is materially affected by the outcome of the project.
System Administrator
  Maintains the development environment—both hardware and software—and
  is responsible for system administration, backup, and so on.
System Analyst
  Leads and coordinates requirements elicitation and use-case modeling by
  outlining the system's functionality and delimiting the system.
System Integrator
  System integrators combine components to produce an internally released
  build. Also responsible for planning the integration of the system.
Technical Writer
  The technical writer produces end-user support material, such as user guides,
  help texts, release notes, and so on.

---
Roles-Cont.
Test Designer
  The test designer is responsible for the planning, design, implementation, and evaluation
  of testing and evaluation of test coverage, test results, and effectiveness.
Tester
  The tester is responsible for executing testing, including test setup and execution;
  evaluating test execution and recovering from errors; and assessing the results of test and
  logging identified defects.
Tool Specialist
  The tool specialist is responsible for the supporting tools in the project. This includes
  assessing the need for tool support and selecting and acquiring tools.
Use-Case Specifier
  The use-case specifier details the specification of a part of the system's functionality by
  describing the requirements aspect of one or several use cases.
User-Interface Designer
  Capturing usability requirements; building user-interface prototypes; involving other
  stakeholders of the use and reviewing and providing the appropriate feedback on the
  final implementation of the user interface.

---
Agenda
- Terms and definitions
- What is RUP?
  - Key aspect of RUP
  - 6 Best practices
RUP Architecture
  - Dynamic aspect
  - Static Aspect
- Workers
- RUP Workflows
- Software Architecture
- RUP – The Product
- RUP Vs MSF
- Conclusion
- QA
- References
[Speaker Notes: In this Presentation we will discuss about various aspect of RUP , from Its purpose to Some more details in its phases, disciplines , milestones and… to become familiar with some terms and definitions which we will use in RUP First of all we will talk about why we should need some sort of project Lifecycle management , then we will look at RUP We will see what is RUP , an overview from The mars Then we will talk about the best practices which RUP is build upon them. After talking about best practices we will see how RUP is organized ,what is dynamic aspect and what is its Static aspect. Taking a deeper look at Dynamic aspect and its details will be next phase of our presentation. Static Aspect and its place in RUP will be another section of Presentation. Looking at the workflows and discussing 9 RUP workflow will be next In RUP final Stage we will talk about RUP as a product –in very high level- In final section we will make a Simple comparison between RUP and MSF. QA.]

---
RUP Disciplines
RUP Disciplines
- In RUP, the process is described at two levels: the discipline level and the workflow detail level. A Workflow is a grouping of activities that are often performed "together" to produce a specific result. In particular, workflow details describe groups of activities performed together in a discipline.
- The workflows for the RUP disciplines and workflow details are described using Unified Modeling Language (UML) activity diagrams. Discipline diagrams contain the workflow details of the discipline.
[Speaker Notes: all process elements—roles, activities, artifacts, and the associated concepts, guidelines, and templates—are grouped into logical containers called Disciplines. There are nine disciplines in the standard RUP product Each discipline may have one or more Workflow detail inside itself . Which are related to the goal and content which that discipline determine. Within a workflow detail, activities may be performed in parallel, and each activity may affect more than one artifact , so each discipline may define change on more than one artifact in project domain]

---
RUP Disciplines- Business Modeling
RUP Disciplines- Business Modeling
Business Modeling
  - Understand the organization structure and dynamics in which a system is to be deployed
  - Drive system requirements and achieving common understanding of system.
Business-Process Analyst
Business Architecture Document
Business-Process Analyst
Business Designer
Business Designer
Business Designer
Business Object Model
Organization Unit
Business Worker
Business Entity
Business Designer
Business Use-Case realization
Business-Process Analyst
Business Designer
Business Designer
Business Use-Case Model
Business Use Case
Business Actor
Business-Process Analyst
Supplementary Business Specification
Business-Process Analyst
Business Rules
Business-Process Analyst
Business Glossary
Business-Process Analyst
Business Vision
Business-Process Analyst
Target-Organization Assessment
Role
Artifact
[Speaker Notes: Business Modeling In Business Modeling we document business processes using so called business use cases. This assures a common Understanding among all stakeholders of what business process needs to be supported in the organization. The Business use cases are analyzed to understand how the business should support the business processes. This is documented in a business object-model. Many projects may choose not to do business modeling. Requirements The goal of the Requirements workflow is to describe what the system should do and allows the developers and the customer to agree on that description. To achieve this, we elicit, organize, and document required functionality and constraints. A Vision document is created, and stakeholder needs are elicited. Actors are identified, representing the users, and any other system that may interact with the system being developed. Analysis & Design workflow The goal of the Analysis & Design workflow is to show how the system will be realized in the implementation phase. The design activities are centered on the notion of architecture. The production and validation of this architecture is the main focus of early design iterations. Architecture is represented by a number of architectural views. In essence, architectural views are abstractions or simplifications of the entire design, in which important characteristics are made more visible by leaving details aside. The architecture is an important vehicle not only for developing a good design model, but also for increasing the quality of any model built during system development.]

---
RUP Disciplines: Requirements Management
RUP Disciplines: Requirements Management
Requirements Management
  - Capture and manage requirements
  - Design a user interface focused on users needs and goals
  - To define the boundaries of (delimit) the system
  - To provide a basis for estimating cost and time to develop the system
User-Interface Designer
User-Interface Prototype
User-Interface Designer
Use-Case Storyboard
User-Interface Designer
Boundary Class
System Analyst
Use-Case Specifier
Use-Case Specifier
System Analyst
User-Interface Designer
Use-Case Model
Use-Case Package
Use Case
Actor (system)
Actor (human)
Use-Case Specifier
Software Requirements Specification
System Analyst
Supplementary Specification
System Analyst
Requirements Attributes
System Analyst
Vision
System Analyst
Glossary
System Analyst
Stakeholder Requests
System Analyst
Requirements Management Plan
Role
Artifact

---
RUP Disciplines: Analysis and Design
RUP Disciplines: Analysis and Design
Analysis and Design
  - Translate requirements into a specification that describes how to implement the system
  - Fulfills all its requirements.
  - Is structured to be robust?
Database Designer
Data Model
Capsule Designer
Designer
Designer
Designer
Capsule
Protocol
Signal
Event
Architect
Designer
Designer
Designer
Designer
Design Model
Design Subsystem
Design Package
Design Class
Interface
Designer
Architect
Analysis Model
Analysis Class
Designer
Use-Case Realization
Architect
Software Architecture Document
Architect
Reference Architecture Fit/Gap Analysis
Architect
Reference Architecture
Artifact
Role

---
RUP Disciplines Implementation
RUP Disciplines
Implementation
Implementation
  - Create, assemble, and integrate components and subsystem into an executable system
System Integrator
Integration Build Plan
Implementer
Implementer
System Integrator
Implementation Model
Implementation Subsystem
Component
Architect
Implementation Model
Artifact
Role

---
RUP Disciplines Test
RUP Disciplines
Test
Test
  - test the developed components as units.
  - integrate the results produced by individual implementers into executable
  - verify the interaction between objects.
  - verify that all requirements have been correctly implemented
Test Designer
Test Evaluation Summary
Tester
Test Results
Implementer
Implementer
Test Subsystem
Test Component
Designer
Designer
Test Package
Test Class
Test Designer
Workload Model
Test Designer
Test Script
Test Designer
Test Designer
Test Designer
Test Model
Test Procedure
Test Case
Test Designer
Test Plan
Artifact
Role

---
RUP Disciplines: Deployment
RUP Disciplines: Deployment
Deployment
  - Turn the finished software product over to its users
  - Producing external releases of the software.
  - In some case includes:
    - Planning and conduct of beta tests.
    - Migration of existing software or data.
    - Formal acceptance.
Graphic Artist
Product Artwork
Course Developer
Training Material
Technical Writer
Support Material
Implementer
Installation Component
Deployment Manager
Release Notes
Deployment Manager
Bill of Materials
Deployment Manager
Deployment Plan
Artifact
Role

---
RUP Disciplines  Configuration and Change Management
RUP Disciplines
Configuration and Change Management
Configuration and Change Management
  - Assess product quality
  - Simultaneous Update
  - Multiple Versions
Change Control Manager
Change Request
Configuration Manager
Configuration Audit Findings
Configuration Manager
Project Repository
Configuration Manager
Configuration Management Plan
Artifact
Role
[Speaker Notes: Configuration & Change Management In this workflow we describe how to control the numerous artifacts produced by the many people who work on a common project. Also it describes what version of what artifact used in making some subsystems or in a particular build. another things that is defied in workflows of this kind are build scheduling depend on individual build needs or scheduled daily builds workflows are defined in this discipline. We describe how you can manage parallel development and development done at multiple sites. workflow also covers change request management, i.e. how to report defects, manage them through their lifecycle, and how to use defect data to track progress and trends. Project Management Software Project Management is the art of balancing competing objectives, managing risk, and overcoming constraints to deliver, successfully, a product in which meets the needs of both customers (the payers of bills) and the users. Environment The purpose of the environment workflow is to provide the software development organization with the software development environment—both processes and tools—that are needed to support the development team. This workflow focuses on the activities to configure the process in the context of a project. It also focuses on activities to develop the guidelines needed to support a project. A step-by-step procedure is provided describing how you implement a process in an organization. The environment workflow also contains a Development Kit providing you with the guidelines, templates and tools necessary to customize the process.]

---
RUP Disciplines: Project Management
RUP Disciplines: Project Management
Project Management
  - Plan an iterative process
  - Decide duration and content of an iteration
  - provide practical guidelines for planning, staffing, executing, and monitoring projects
  - provide a framework for managing risk
Project Reviewer
Review Record
Project Manager
Project Measurements
Project Manager
Work Order
Project Manager
Status Assessment
Project Manager
Iteration Assessment
Project Manager
Project Manager
Project Manager
Project Manager
Project Manager
Project Manager
Software Development Plan
Iteration Plan
Problem Resolution Plan
Risk Management Plan
Product Acceptance Plan
Measurement Plan
Project Manager
Business Case
Artifact
Role

---
RUP Disciplines: Environment
RUP Disciplines: Environment
Environment
  - Track and maintain the integrity of evolving project assets
  - Support the development organization with processes and tools
  - Turn the finished software product over to its users
  - Process improvement
Tool Specialist
Tools
Tool Specialist
Tool Support Assessment
System Administrator
Supporting Environment
Process Engineer
Many Workers
Development Case
Guidelines (Design, Test, etc.)
Process Engineer
Project-Specific Templates
Process Engineer
Development Organization Assessment
Process Engineer
Quality Assurance Plan
Artifact
Role

---
Additional Static Elements
Additional Static Elements
Guidelines
  - Rules, recommendations, techniques, or heuristics to support activities and artifacts
Templates
  - Models of artifacts that can be used to create the artifact
  - Usually associated with a tool
Concepts
  - Discussions on particular concepts (e.g., iteration, risk) associated with the process
Tool mentors
  - Show how to perform a set of process steps using a specific tool
[Speaker Notes: Guidelines Guidelines are rules, recommendations, or heuristics that support activities and steps. They describe well-formed artifacts, focusing on their specific qualities, for example, what constitutes a good use case, or a good design class. Guidelines also describe specific techniques to create certain artifacts, or the transformations from one artifact to another, or the use of the Unified Modeling Language (UML). Templates Templates Are models, or prototypes, of artifacts. Associated with the artifact description are one or more templates that can be used to create the corresponding artifacts. Templates are linked to the tool that is to be used. concepts Some of the key concepts, such as iteration, phase, artifact, risk, performance testing, and so on, are introduced in separate sections of the process, usually attached to the most appropriate core workflow Tool mentors provide step-by-step guidelines for implementing the various RUP activities using the tools at hand. The tool mentors describe which menus to select, what to enter in dialog boxes, and how to draw diagrams to accomplish the specified tasks. The tool mentors almost completely encapsulate the dependencies of the process on the tool set, keeping the activities free from tool details. A development organization can extend the concept of tool mentor to provide guidance for other tools.]

---
Static and Dynamic Aspect in view
Static and Dynamic Aspect in view
Core Workflows
Supporting Workflows
Project Management
Environment
Business Modeling
Implementation
Test & Assessment
Analysis & Design
Deployment
Configure. & Change Mgmt
Requirements
Preliminary
Iteration(s)
Iter.
#1
Phases
Iterations
Iter.
#2
Iter.
#n
Iter.
#n+1
Iter.
#n+2
Iter.
#m
Iter.
#m+1
Elaboration
Transition
Inception
Construction
Time : Dynamic Aspect
Stat
ic Aspect
[Speaker Notes: The picture shows how RUP static and dynamic aspect come together to form the most well known Software development process. As you can see each workflows affect some of Iterations stronger and does not have any effect or a very small effect on others , its because of the nature of each workflow ,Any work flow as defined have its own containment and goal. for example : Business modeling happen mostly during inception and elaboration phase because we should determine almost all Business models up to the end of Elaboration (80 percent of models should be ready). Or implementation works are done mostly in construction phase and some of it is left for transition (for example developing some tools for data migration…) and some of it is done during elaboration for making executable prototype of project.]

---
Models and Workflows
Models and Workflows
Each major workflow describes how to create and maintain a particular model.
Business
Modeling
Business Model
implemented by
Implementation
Model
Implementation
Workflow
Test Model
Test Workflow
verified by
Use-Case Model
Requirements
Workflow
Build upon
realized by
Design Model
Analysis Design
Workflow
Deployment Workflows
Used by
Deployment model
[Speaker Notes: Here this illustration shows the goal and content of each Discipline. You can see how workflows shape models and artifact during project life cycle. The first involved workflow is Business modeling , which most of it happens in inception ,maximum peak, and elaboration phases. Usually business modeling start fading in middle of inception phase and end at middle of elaboration. Usually requirement workflow and business modeling workflows are two parallel workflows at the start of project lifecycle requirement start a bit after business modeling. and both of them lose their peak maximum at the end of elaboration. but consider that requirement workflows have bigger bulb at construction phase than business modeling workflows. Analyze and design mostly happen in elaboration construction phase , it bulb will fade in middle end of transition phase and start of inception phase. Implementation workflows bulb are in peak during construction and elaboration it will fade by starting of transition and is almost off during inception phase. Test workflow is always in twitching , but most of it happens at the end of construction which project will undergo all other major tests like Acceptance and wide QA test.]

---
Agenda
- Terms and definitions
- What is RUP?
  - Key aspect of RUP
  - 6 Best practices
RUP Architecture
  - Dynamic aspect
  - Static Aspect
- Workers
- RUP Workflows
- Software Architecture
- RUP – The Product
- RUP Vs MSF
- Conclusion
- QA
- References
[Speaker Notes: In this Presentation we will discuss about various aspect of RUP , from Its purpose to Some more details in its phases, disciplines , milestones and… to become familiar with some terms and definitions which we will use in RUP First of all we will talk about why we should need some sort of project Lifecycle management , then we will look at RUP We will see what is RUP , an overview from The mars Then we will talk about the best practices which RUP is build upon them. After talking about best practices we will see how RUP is organized ,what is dynamic aspect and what is its Static aspect. Taking a deeper look at Dynamic aspect and its details will be next phase of our presentation. Static Aspect and its place in RUP will be another section of Presentation. Looking at the workflows and discussing 9 RUP workflow will be next In RUP final Stage we will talk about RUP as a product –in very high level- In final section we will make a Simple comparison between RUP and MSF. QA.]

---
Software Architecture
Software Architecture
In each project there are different interests upon the architecture based on the role who is looking at the project. implementers view of project is difference with the designers view And Deployer’s is different with End-user. So architecture is multidimensional .
Based on the definition of Architecture:
Architecture should be easy to understand for all stakeholders
Different interests look at architecture. ,interests are based on roles,
Stakeholders have different roles and different specialties .
Architecture should bring an useful , understandable view for each stakeholder.
Architecture should be multi view.
[Speaker Notes: In one form or another, many different parties are interested in architecture: The system analyst, who uses it to organize and articulate the requirements and to understand the technological constraints and risks End users or customers, who use it to visualize at a high level what they are buying The software project manager, who uses it to organize the team and plan the development The designers, who use it to understand the underlying principles and locate the boundaries of their own design Other development organizations (if the system is open), which use it to understand how to interface with it Subcontractors, who use it to understand the boundaries of their chunk of development Architects, who use it to reason about evolution or reuse To allow the various stakeholders to communicate, discuss, and reason about architecture, we must have an architectural representation that they understand. The architecture and its representation are not quite the same thing: by choosing a representation, we omit some of the most intangible or soft aspects. The various stakeholders have different concerns and are interested in different aspects of the architecture. Hence, a complete architecture is a multidimensional thing. Architecture is not flat]

---
Architecture activities: the 4+1 view  logical view object model of the design (when an object-oriented design method is used) process view captures the concurrency and synchronization aspects of the design Deployment view describes the mapping(s) of the software onto the hardware and reflects its distributed aspect development view describes the static organization of the software in its development environment Use-Case view   It contains a few key scenarios or use cases
RUP & Software Architecture
Architecture activities: the 4+1 view
  - logical view
    - object model of the design (when an object-oriented design method is used)
  - process view
    - captures the concurrency and synchronization aspects of the design
  - Deployment view
    - describes the mapping(s) of the software onto the hardware and reflects its distributed aspect
  - development view
    - describes the static organization of the software in its development environment
  - Use-Case view
    - It contains a few key scenarios or use cases
[Speaker Notes: It is impossible to describe any system from only a single perspective. The more complicated a system, the more aspects we need to consider and describe. Software systems are no exception, and describing them is particularly difficult because of software's invisibility. Logical view Logical view is what the end user interested in, Logical address what requirements The end users have. In logical view we make an abstraction of design model and introduce major Subsystems, packages and classes. Process View This view address what ever happening in runtime , it discuss concurrency , threads, tasks , System start up ,fault tolerance , Distributed issues , Deadlocks , functional isolation , throughput … Implementation view This view address the software static aspect of software codes , packages , modules , It handle them by defining aspect like layering , packaging ,…. It addresses the issues of ease of development, management of software assets, reuse, subcontracting, and off-the-shelf components. Deployment view It shows how different executable components are co-working at runtime , component like application servers , database servers , MQ systems. It addresses issues such as deployment, installation, and performance. Use case view This view plays a special role with regard to the architecture. It contains a few key scenarios or use cases. Initially, these are used to drive the discovery and design of the architecture in the inception and elaboration phases, but later they will be used to validate the different views. These few scenarios act to illustrate in the software architecture document how the other views work.]

---
More on The “4+1 View” Model
More on The “4+1 View” Model
Table 5-1. The Relationship between Models and Views
Process View
Deployment View
Logical View
Use-Case View
Implementation View
End-user
Functionality
Programmers
Software management
Performance
Scalability
Throughput
System integrators
System topology
Delivery, installation
communication
System engineering
Analysts/Designers
Structure
Use-case view
Use-case model
Deployment view
Deployment model
Implementation view
Implementation model
Process view
Design model
Logical view
Design model
Architectural View
Model
[Speaker Notes: The above diagram describes the model Rational uses to describe the software architecture. This is the recommended way to represent a software architecture. There may be other “precursor” architectures that are not in this format. The goal is to mature those architectural representations into the 4+1 view representation. Here you can see how RUP address 4+1 approach by its defined disciplines , workflows, phases and other elements Logical view widely mapped to Design model Here in this view both End-user , because of functionality , and Analyst / designer because of System structure are involved , this view has some overlap with Use-case view And its because of RUP nature (use-case driven). This view in RUP is mapped to design model which is mostly an artifact of Design workflows ,so its creation mostly happen in elaboration and construction phase, Implementation view mapped to implementation model Implementation view have overlap with Use-case view based on RUP nature. In this view Programmers Role involved to manage software implementation. Based on what described on Use-case view. It is mapped to Implementation model which is an artifact of Design workflows ,So mostly its an artifact of construction phase, Process view mapped to design model But in sophisticated systems we will have a process model which this two will map to each other. In process view The main Involved role is System Integrator , which handle what ever depend on Integration issues like scalability , performance , throughput …. . In normal project –not too sophisticated projects- it is mapped to design model so its creation mostly happen in elaboration and construction phases. Deployment view mapped to Deployment model. This view shows how the various executables and other runtime components are mapped to the underlying platforms or computing nodes. It is here that software engineering meets system engineering. It addresses issues such as deployment, installation, and performance. So this model is mostly created at the end of construction and beginning of transition phase. Use-case view mapped to Use-case model This view plays a special role with regard to the architecture. It contains a few key scenarios or use cases. Initially, these are used to drive the discovery and design of the architecture in the inception and elaboration phases, but later they will be used to validate the different views. These few scenarios act to illustrate in the software architecture document how the other views work In all of this view by considering the workflows , workers who are involved with can be determined. So in each view some special workers are involved.]

---
Agenda
- Terms and definitions
- What is RUP?
  - Key aspect of RUP
  - 6 Best practices
RUP Architecture
  - Dynamic aspect
  - Static Aspect
- Workers
- RUP Workflows
- Software Architecture
- RUP – The Product
- RUP Vs MSF
- Conclusion
- QA
- References
[Speaker Notes: In this Presentation we will discuss about various aspect of RUP , from Its purpose to Some more details in its phases, disciplines , milestones and… to become familiar with some terms and definitions which we will use in RUP First of all we will talk about why we should need some sort of project Lifecycle management , then we will look at RUP We will see what is RUP , an overview from The mars Then we will talk about the best practices which RUP is build upon them. After talking about best practices we will see how RUP is organized ,what is dynamic aspect and what is its Static aspect. Taking a deeper look at Dynamic aspect and its details will be next phase of our presentation. Static Aspect and its place in RUP will be another section of Presentation. Looking at the workflows and discussing 9 RUP workflow will be next In RUP final Stage we will talk about RUP as a product –in very high level- In final section we will make a Simple comparison between RUP and MSF. QA.]

---
RUP a product
RUP a product
- designed and documented using the Unified Modeling Language (UML)
- delivered online using Web technology
  - easy to access
  - regular upgrades are released
    - process is never obsolete
    - users benefit from the latest development
    - All team members access the same version of the process
modular and in electronic form
  - can be tailored and configured to suit the specific needs of a development organization
integrated with the many software development tools in the Rational Suites
  - developers can access process guidance within the tool they are using
[Speaker Notes: The RUP is also a process product that provides you with a customizable process framework for software engineering. The RUP product supports process customization and authoring, and a wide variety of processes, or Process Configurations, can be assembled from it. These RUP configurations can be made to support small or large teams and disciplined or less-formal approaches to development. The RUP product contains several out-of-the-box Process Configurations and Process Views that guide analysts, developers, testers, project managers, configuration managers, data analysts, and other team members in how to develop software. The RUP is used by a wide variety of companies in different industry sectors. A web-enabled searchable knowledge base providing all team members with guidelines, templates, and tool mentors for all critical development activities. The knowledge base can further be broken down to: Extensive guidelines for all team members, and all portions of the software lifecycle. Guidance is provided for both the high-level thought process, as well as for the more tedious day-to-day activities. The guidance is published in HTML form for easy platform-independent access on your desktop. Tool mentors providing hands-on guidance for tools covering the full lifecycle. The tool mentors are published in HTML form for easy platform-independent access on your desktop. See section "Integration with Tools" for more details. Rational Rose ® examples and templates providing guidance for how to structure the information in Rational Rose when following the Rational Unified Process (Rational Rose is Rational's tool for visual modeling) SoDA ® templates : more than 10 SoDA templates that helps automate software documentation (SoDA is Rational's Document Automation Tool) Microsoft ® Word templates : more than 30 Word templates assisting documentation in all workflows and all portions of the lifecycle Microsoft Project Plans : Many managers find it difficult to create project plans that reflects an iterative development approach. Our templates jump start the creation of project plans for iterative development, according to the Rational Unified Process. Rational Unified Process: Best Practices for Software development Teams Development Kit: describes how to customize and extend the Rational Unified Process to the specific needs of the adopting organization or project, as well as provides tools and templates to assist the effort. This development kit is described in more detail later in this section. Access to Resource Center containing the latest white papers, updates, hints, and techniques, as well as references to add-on products and services.]

---
Agenda
- Terms and definitions
- What is RUP?
  - Key aspect of RUP
  - 6 Best practices
RUP Architecture
  - Dynamic aspect
  - Static Aspect
- Workers
- RUP Workflows
- Software Architecture
- RUP – The Product
- RUP Vs MSF
- Conclusion
- QA
- References
[Speaker Notes: In this Presentation we will discuss about various aspect of RUP , from Its purpose to Some more details in its phases, disciplines , milestones and… to become familiar with some terms and definitions which we will use in RUP First of all we will talk about why we should need some sort of project Lifecycle management , then we will look at RUP We will see what is RUP , an overview from The mars Then we will talk about the best practices which RUP is build upon them. After talking about best practices we will see how RUP is organized ,what is dynamic aspect and what is its Static aspect. Taking a deeper look at Dynamic aspect and its details will be next phase of our presentation. Static Aspect and its place in RUP will be another section of Presentation. Looking at the workflows and discussing 9 RUP workflow will be next In RUP final Stage we will talk about RUP as a product –in very high level- In final section we will make a Simple comparison between RUP and MSF. QA.]

---
RUP VS. MSF
RUP VS. MSF
MSF
  - Lack of details
  - Simple, direct and flexible Method
  - Waterfall and Iterative
  - Based on spiral and waterfall than iterative
  - Mostly disciplines , not methodology
RUP
  - Process and methodology
  - Object Orientation
  - Detail roles description
  - Give models and examples to each artifact
  - UML documents compatible
  - Can be used as a full version or be customized by project
  - Iterative
Very detailed (~30 roles)
6 basic roles
Team Model
4 phases with activities detailed
5 Phases
Process Model
Difficult
easy
Utilization
Complex
Simple
Complexity
RUP
MSF
Aspect
[Speaker Notes: MSF which its final revision is 3.1 is simple and very straight . It has few roles (6) which call them Clusters and 5 phase of development which each one ended with a milestone. MSF has 3 disciplines which satisfy project vital requirement. Most outstand feature of RUP is it’s the product which support all kind of elements which are discussed in RUP Also the product has a very good feature of modeling its artifacts (workflows , elements ,..) by using Standard language for modeling (UML)]

---
Overall Comparison
Project Management
Risk Management
Readiness Management
Business Modeling
Requirements
Analysis & Design
Implementation , Test
Deployment , Environment
Project Management
Configuration & Change Management
Disciplines
Product Management Role Cluster
Developer Role Cluster
Testing , User Experience
Release Management
Additional Team Members
Analyst Role Set
Developer Role Set
Tester Role Set
Manager Role Set
Additional Role Set
Team Model
Envisioning , Planning
Development ,Stabilizing
Deployment
Interception , Elaboration
Construction , Transition
Phases
Iterative
Iterative
Process Model
MSF
RUP

---
Phases comparison
Implementation
Phases comparison
Development Complete
Visional Scope Approved
Release Readiness Approved
Project Plans Approved
Scopes Complete
Envisioning
Planning
Development
Stabilizing
Deployment
Initial Planning
Planning
Requirements
Analysis and Design
Deployment
Test
Evaluation
Management Environment
[Speaker Notes: Envisioning , Planning Development ,Stabilizing Deployment]

---
Phases comparison
The above show how phases in MSF and RUP are mapped , but there is one thing that
We should consider about , there is a phase named Stabilizing in MSF which address issues about project tests of all kind , about 40 percent of the stabilizing phase of MSF is distributed between all Phase of RUP , mostly in construction and elaboration.
I can not find a way to show this mater so pleas consider it yourself and draw some N* dimensional image on your head yourself.
Inception
Elaboration
Construction
Transition
Development
Planning
Envisioning
Stabilizing
Deployment
MSF
RUP

---
MSF and RUP wide Acceptance comparison
MSF and RUP wide Acceptance comparison
*Search have Done after Microsoft Wide Search update (November-2004)
**RUP And MSF alone can not be used in search because each of them are used in other industries like Motor Cycle production ,…
***search have done with exact phrase mentioned above.
6
34
2
6
Amazon
**
**
4210
17217
MSN
**
**
48,900
141,000
Google
MSF
RUP
“Microsoft Solutions Framework”
“Rational Unified Process”
search engine
process
[Speaker Notes: RUP has no other usage in the web with its exact Expression , but MSF has Even sites like www.msf-usa.org This comparison done to show how much documentation are available about each of this Process Value of documentation shown how much each of them is accepted and discussed in WW. Best valid phrase for search is the complete name of both process not RUP nor MSF]

---
Agenda
- Terms and definitions
- What is RUP?
  - Key aspect of RUP
  - 6 Best practices
RUP Architecture
  - Dynamic aspect
  - Static Aspect
- Workers
- RUP Workflows
- Software Architecture
- RUP – The Product
- RUP Vs MSF
- Conclusion
- QA
- References
[Speaker Notes: In this Presentation we will discuss about various aspect of RUP , from Its purpose to Some more details in its phases, disciplines , milestones and… to become familiar with some terms and definitions which we will use in RUP First of all we will talk about why we should need some sort of project Lifecycle management , then we will look at RUP We will see what is RUP , an overview from The mars Then we will talk about the best practices which RUP is build upon them. After talking about best practices we will see how RUP is organized ,what is dynamic aspect and what is its Static aspect. Taking a deeper look at Dynamic aspect and its details will be next phase of our presentation. Static Aspect and its place in RUP will be another section of Presentation. Looking at the workflows and discussing 9 RUP workflow will be next In RUP final Stage we will talk about RUP as a product –in very high level- In final section we will make a Simple comparison between RUP and MSF. QA.]

---
Conclusion...
Conclusion...
- It is important to have a Process Engineer dedicated to the project
- The Process Engineer of the Company must to:
  - Have enough experience and qualification on RUP
  - Have the capability to customize RUP
  - Should know the Company and it procedures
  - Preference be a PMP
  - Should have experience in Process Area
  - Guarantee the Process
  * Big companies should have one or more dedicated people
  * Small companies can share the role with the Project Manager

---
Conclusion...
The Project Manager of each project must to:
  - Know deeply and apply at least the RUP six best practices;
  - Follow the RUP and help people on the all disciplines integration;
  - Work close with the people of the disciplines “CCM” and “Environment”;
  - Guarantee and do the peer review on the Disciplines Guidelines;
  - Create and maintain:
    - Business Case, Issue List, Risk List and Software Development Plan.
  - Create and validate a Iteration Assessment for each iteration;
  - Create and Maintain a Iteration Plan for each iteration.

---
Final Conclusion
Final Conclusion
- No vision?
- No process?
- No Plan
- No Risk List?
- No Business Case?
- No Architecture?
- No Prototype?
- No Evaluation?
- No Change Request?
- No user Support?
Chaotic situation!
No guarantee of a project delivery!
No satisfaction of our customer!
Project failure!

---
Questions
Questions
Any question?

---
Agenda
- Terms and definitions
- What is RUP?
  - Key aspect of RUP
  - 6 Best practices
RUP Architecture
  - Dynamic aspect
  - Static Aspect
- Workers
- RUP Workflows
- Software Architecture
- RUP – The Product
- RUP Vs MSF
- Conclusion
- QA
- References
[Speaker Notes: In this Presentation we will discuss about various aspect of RUP , from Its purpose to Some more details in its phases, disciplines , milestones and… to become familiar with some terms and definitions which we will use in RUP First of all we will talk about why we should need some sort of project Lifecycle management , then we will look at RUP We will see what is RUP , an overview from The mars Then we will talk about the best practices which RUP is build upon them. After talking about best practices we will see how RUP is organized ,what is dynamic aspect and what is its Static aspect. Taking a deeper look at Dynamic aspect and its details will be next phase of our presentation. Static Aspect and its place in RUP will be another section of Presentation. Looking at the workflows and discussing 9 RUP workflow will be next In RUP final Stage we will talk about RUP as a product –in very high level- In final section we will make a Simple comparison between RUP and MSF. QA.]

---
References
References
- The Rational Unified Process An Introduction, Second Edition Philippe Kruchten , Publisher: Addison Wesley
- Rational Unified Process Best Practices for Software Development Teams Rational Software White Paper TP026B, Rev 11/01
- MSF Process Model v. 3.1 , Microsoft June 2002
- Software Development for Small Teams: A RUP-Centric Approach By Gary Pollice, Liz Augustine, Chris Lowe, Jas Madhur .Publisher : Addison Wesley
- The Rational Unified Process Made Easy: A Practitioner's Guide to the RUP, By Per Kroll, Philippe Kruchten. Publisher : Addison Wesley
- The Rational Unified Process An Introduction, Second Edition Philippe Kruchten. Publisher: Addison Wesley
- From Waterfall to Iterative Lifecycle – A tough transition for project managers
- P. Krutchen, Architectural Blueprints - The "4+1" View Model of Software
- Architecture, www.rational.com
- RUP 2002 product documentation.

---
Thank you
Thank you
Thank you for your attentions.
All your suggestion and comment are welcome.
You can contact me by looking at :
http://weblogs.java.net/blog/kalali/
Masoud Kalali .
http://weblogs.java.net/blog/kalali/
November 2004